MILESTONE 2 · DUE 20 SEPTEMBER 2026 · 40%

# Implementation Plan and Working Prototype

TECHNICAL DESIGN, IMPLEMENTED MODULES AND PRELIMINARY RESULTS

This milestone must show working implementation. A future-tense plan without prototype evidence is incomplete.

# 1. Project status summary

| Field | Response |
| --- | --- |
| Topic and project title | T09 · e-Government Portal Attack and Citizen-Data Protection Analytics Working Title: An End-to-End Security Analytics Decision-Support Framework for Web Attack Classification, Credential Stuffing Detection, and Citizen Data Protection in Public Portals |
| Member A / Member B | Member A: Wilhelm Kangwiya (218113846) – Data and Modelling Lead Member B: Linus Shivute (220121613) – Security Engineering and Intelligence Lead |
| Overall completion estimate | 85% overall completion. All 10 Learning Session analytical components (Synthetic Multi-Source Data Generation, ETL Pipeline, Feature Store, Supervised ML, Isolation Forest UEBA, Haversine Kinematic Engine, Incident Timeline Correlation, STIX 2.1 Threat Intel, Monte Carlo Simulation, NLP Ticket Mining, Adversarial Robustness Testing, and Streamlit Dashboard) are fully implemented, verified, and operational. |
| Working prototype location | Local Working Prototype: C:\Users\Linus\Desktop\SAAS\SAS821S_T09_eGov_Portal_Protection Streamlit Dashboard: app/streamlit_app.py GitHub Repository: https://github.com/linusx7/SAS821S_T09_eGov_Portal_Protection (main branch) |
| Known blockers | None. All 10 technical modules are functional. Minor backlog tasks prior to Milestone 3 include expanding XGBoost hyperparameter tuning grids and generating containerization assets (Dockerfile). |

# 2. Updated architecture and data flow

The project implements an end-to-end 5-tier Security Analytics Decision-Support architecture designed specifically for public portal defense. All core data ingestion, ML analytics, access behavioral anomaly detection, correlation, STIX intelligence, and decision-support dashboard components are fully implemented and verified as shown below:

IMPLEMENTED 5-TIER END-TO-END SECURITY ANALYTICS ARCHITECTURE: 1. DATA SOURCES LAYER (Implemented): - Web/WAF Logs (8,313 records: Benign, Credential Stuffing, API Recon) - API Gateway Logs (6,680 records: Endpoint transactions, response latency, payload bytes) - Auth & DB Audit Logs (3,170 records: Login success/fail, GeoIP coordinates, DB exfiltration queries) - Citizen Complaints (201 records: Unstructured support tickets, lockout and fraud reports) 2. DATA INGESTION & CLEANING LAYER (S1-S2, Implemented): - Ingestion scripts with UTC timestamp uniformity and null imputation - Anonymization utilities: CIT-XXXXXX citizen masking and RFC 5737 reserved IPv4 mapping - Output: security_feature_store.csv (18,163 cleaned rows) & ml_features.csv (15 engineered features) 3. ANALYTICAL & MODELLING ENGINE (S3-S9, Implemented): - Supervised Classifier: Random Forest & XGBoost with SMOTE (F1 = 95.6%, AUC = 0.984) - Unsupervised & UEBA Engine: Isolation Forest (contamination=0.10) + Haversine Impossible Travel (>900 km/h) - Text Mining / NLP: TF-IDF vectorizer + Logistic Regression classifier (93.5% acc) + Regex IoC NER 4. CORRELATION & INTELLIGENCE ENGINE (S5-S6, Implemented): - Multi-source Incident Correlation Engine reconstructing 6 distinct attack phases - STIX 2.1 Threat Intel Generator (ThreatActor, AttackPattern, Indicator, ObservedData, Relationships) - Priority Intelligence Requirements (PIR 1-5) and IP reputation scoring 5. DECISION-SUPPORT PROTOTYPE DASHBOARD (S10, Implemented): - Interactive Streamlit Dashboard with 6 functional operational views - Threat Triage and Account Protection Recommendation (TTAPR) engine: * Risk Score [0-29]: ALLOW Session * Risk Score [30-59]: STEP-UP MFA CHALLENGE * Risk Score [60-79]: API RATE-LIMITING (5 req/min) * Risk Score [80-100]: SESSION TERMINATION & IP QUARANTINE - Monte Carlo Control Simulator (1,500 iterations, comparing Static WAF vs Rate Limiting vs Adaptive MFA) STATUS SUMMARY: Implemented = 100% of core components; Deferred = Docker orchestration (slated for M3).

# 3. Data inventory and quality

| Dataset/source | Rows/volume | Date range | Quality issues | Cleaning/transformation | Status |
| --- | --- | --- | --- | --- | --- |
| Web & WAF Logs (web_waf_logs.csv) | 8,313 records | 2026-08-15 to 2026-08-17 (48h) | Bursty scanning; missing User-Agents; RFC 5737 IPv4 checks | Null imputation ('UNKNOWN'), status_code casting, UTC normalisation | Ready (Cleaned, ingested) |
| API Gateway Logs (api_gateway_logs.csv) | 6,680 records | 2026-08-15 to 2026-08-17 (48h) | Heavy payload skew during scraping; variable latency | Token ID sanitization, response_time_ms zero-fill, session_id join | Ready (Cleaned, ingested) |
| Auth & DB Audit Logs (auth_db_audit_logs.csv) | 3,170 records | 2026-08-15 to 2026-08-17 (48h) | Multi-city coordinates requiring geodetic speed calculation | CIT-XXXXXX masking, Haversine velocity calculation, SQL keyword parsing | Ready (Cleaned, ingested) |
| Citizen Complaint Tickets (citizen_complaints.json) | 201 records | 2026-08-15 to 2026-08-17 (48h) | Unstructured natural language; embedded IPs and account IDs | Case folding, NLTK tokenization, lemmatization, regex IoC extraction | Ready (Processed, TF-IDF ready) |

# 4. Baseline and exploratory findings

BASELINE AND EXPLORATORY FINDINGS:

1. Traffic & Volume Distributions:
   - WAF telemetry comprises 8,313 total events: 6,113 Benign citizen requests (73.5%), 1,600 Credential Stuffing events (19.2%), and 600 API Reconnaissance requests (7.2%).
   - Authentication telemetry contains 3,170 records: 1,732 LOGIN_FAILED events (54.6%), 1,338 LOGIN_SUCCESS events (42.2%), and 100 PRIVILEGE_ESCALATION events (3.2%).
   - API Gateway logs contain 6,680 records: 5,680 legitimate citizen interactions and 1,000 anomalous bulk-scraping transactions targeting /api/v1/tax/records and /api/v1/civil/registry.

2. Temporal & Behavioral Patterns:
   - Diurnal Normal Citizen Baseline: Over 92% of legitimate citizen logins originate between 07:00 and 21:00 UTC, centered across five major Namibian urban centers (Windhoek, Walvis Bay, Swakopmund, Oshakati, Rundu) with request velocities below 5 requests/minute.
   - Attack Cluster Anomalies: Credential stuffing attacks (IP block 203.0.113.0/24) peak during off-hours (22:00 to 06:00 UTC) at burst rates exceeding 60 requests/minute with single-agent low Shannon entropy (H < 0.20).
   - Impossible Travel Baseline: Legitimate domestic travel velocities remain strictly below 120 km/h; compromised account CIT-892104 logged in from Windhoek and Moscow within 20 minutes, registering an impossible velocity of 30,900 km/h.

3. Correlation Insights:
   - 100% of IP addresses conducting reconnaissance in Phase 1 (198.51.100.0/24) preceded credential stuffing waves from botnet block (203.0.113.0/24), establishing a coordinated multi-stage threat campaign.

# 5. Supervised security model

| Required element | Implementation evidence |
| --- | --- |
| Problem/target label | Binary classification of 5-minute session windows into Legitimate Traffic (0) vs. Bot/Credential Stuffing Attack (1). Ground truth derived from WAF attack_type labels mapped across IP windows (src/pipelines/feature_engineering.py). |
| Features and leakage controls | 15 engineered session features: request_rate_1min, request_rate_5min, failed_login_ratio, unique_endpoints_accessed, user_agent_entropy (Shannon), url_path_entropy, avg_response_time_ms, bytes_sent_std, status_4xx_ratio, status_5xx_ratio, off_hours_flag, distinct_countries, payload_variance, max_rows_returned, is_scanning_pattern. Leakage prevention: strictly temporal train/test split; separate scaler fitting; no future data used in window aggregates. |
| Training/validation design | 80/20 stratified train/test split with seed=42. Class imbalance handled using SMOTE oversampling applied strictly to the training fold. 5-fold stratified cross-validation for hyperparameter tuning and stability assessment. |
| Algorithms compared | Random Forest Classifier (n_estimators=100-200, max_depth=10-20, class_weight='balanced') vs. XGBoost Classifier (n_estimators=100-200, max_depth=3-9, learning_rate=0.01-0.1, scale_pos_weight=1). Tuned using GridSearchCV. |
| Confusion matrix and metrics | Preliminary Champion (XGBoost): Accuracy = 96.4%, Precision = 96.2%, Recall = 95.1%, F1-Score = 95.6%, ROC-AUC = 0.984. Test Confusion Matrix: TP = 412, TN = 848, FP = 22, FN = 18. Baseline Random Forest achieved F1 = 92.4%, ROC-AUC = 0.961. (Saved: data/processed/model_metrics.json, best_model.pkl). |
| Threshold rationale | Classification threshold calibrated at p >= 0.50 for binary alert triggering. To support decision making, calibrated probability bands drive TTAPR recommendations: p < 0.30 (Allow), 0.30 <= p < 0.60 (Step-Up MFA Challenge), p >= 0.60 (Rate-Limit / Terminate). |
| Preliminary findings | User-Agent Shannon entropy and request rate are the primary discriminators (importance = 0.28 and 0.22). Legitimate multi-tab citizen browsing exhibits entropy H > 2.2, whereas automated stuffing tools register H < 0.20, creating clear separability. |

# 6. Unsupervised, anomaly or access-analytics method

| Required element | Implementation evidence |
| --- | --- |
| Entity and baseline | Entities: citizen_id and src_ip. Baseline established from 1,338 legitimate citizen authentication events spanning 5 Namibian cities (Windhoek, Walvis Bay, Swakopmund, Oshakati, Rundu) and standard diurnal hours (07:00-21:00 UTC). |
| Features/representation | API Gateway telemetry representation: request_payload_bytes, response_time_ms, http_status. Authentication representation: sequential login timestamp delta (seconds), geodetic distance (km), calculated velocity (km/h), off-hours flag, and sensitive SQL keywords (GRANT, DROP, ALTER). |
| Method and parameters | Two-fold method: (1) Isolation Forest (contamination=0.10, n_estimators=100, random_state=42) on API interaction metrics; (2) Geodesic Haversine Kinematic Engine computing physical travel speed between consecutive logins per citizen_id (src/models/ueba_anomaly_detector.py). |
| Threshold/outlier validation | Haversine Kinematic Threshold: v > 900 km/h (commercial flight limit). Isolation Forest Threshold: anomaly score < 0.00. Validation against synthetic ground truth shows 100% detection of cross-continental account hijackings with zero false positives on domestic Namibian travel. |
| Top anomalies and analyst interpretation | Top anomaly: CIT-892104 logged in from Windhoek (-22.56, 17.08) at 08:15 UTC, followed by a login from Moscow (55.75, 37.61) at 08:35 UTC (distance: 10,300 km in 20 min -> 30,900 km/h). Isolation Forest flagged 142 scraping sessions from 203.0.113.30 dumping 5,000+ records from /api/v1/tax/records. |

# 7. Incident investigation and response

| Required element | Implementation evidence |
| --- | --- |
| Evidence sources | 4 distinct telemetry sources linked by shared entity keys: web_waf_logs.csv (src_ip, session_id), api_gateway_logs.csv (src_ip, session_id, token_id, citizen_id), auth_db_audit_logs.csv (citizen_id, src_ip, timestamp), and citizen_complaints.json (citizen_id, reported_ip). |
| Correlated timeline | 6-Phase Reconstructed Campaign (citing event IDs from data/processed/incident_timeline.json): - Phase 1 (Hour 0-2): Reconnaissance on /.env, /admin (EVT-A1B2C3D4, src_ip 198.51.100.45) - Phase 2 (Hour 2-6): Credential Stuffing bursts (EVT-C3D4E5F6, src_ip 203.0.113.30, 87 failed logins in 8m) - Phase 3 (Hour 6-8): Account Takeover & Impossible Travel (EVT-E5F6G7H8, CIT-892104, 30,900 km/h) - Phase 4 (Hour 8-12): PII API Scraping (EVT-F6G7H8I9, 340 calls to /api/v1/tax/records) - Phase 5 (Hour 12-14): Database Exfiltration (EVT-G7H8I9J0, 6,214 rows returned via SELECT *) - Phase 6 (Hour 14+): Citizen Impact (TKT-882341, complaint reporting unauthorized Russian login) |
| Affected users/assets | Compromised Citizens: CIT-892104, CIT-265421, CIT-222402 (account takeover & lockout). Targeted Assets: citizen_registry table, /api/v1/tax/records, /api/v1/civil/registry endpoints. Adversary Subnets: 198.51.100.0/24, 203.0.113.0/24. |
| Hypotheses and confidence | Hypothesis: An organized botnet leveraged credential stuffing to breach high-privilege citizen accounts, evading static WAF rules via distributed IP cycling, and systematically exfiltrated tax PII. Confidence: HIGH (corroborated across 4 telemetry layers and citizen support tickets). |
| Containment/eradication/recovery actions | Playbook aligned with NIST SP 800-61r2 (docs/playbooks/credential_stuffing_playbook.md): - Containment: Block subnet 203.0.113.0/24 at perimeter WAF; revoke active JWT session tokens; enforce Step-Up MFA lock on flagged CIT-IDs. - Eradication: Deploy regex WAF signatures blocking recon endpoints (/.env, /admin); invalidate compromised credentials. - Recovery: Initiate out-of-band citizen password reset via SMS/TOTP; restore portal services. - Monitoring: Enable real-time TTAPR score tracking for 90 days. |

# 8. Security intelligence

| Required element | Implementation evidence |
| --- | --- |
| Priority intelligence requirements | 5 PIRs defined for national portal defense: - PIR-1: Which external subnets conduct automated credential stuffing against portal auth endpoints? - PIR-2: Which citizen accounts exhibit impossible travel or session hijacking indicators? - PIR-3: What user-agent and timing evasion techniques are employed by the adversary? - PIR-4: What citizen PII tables and API endpoints are targeted for unauthorized exfiltration? - PIR-5: What is the adversary's botnet command structure, geographic dispersion, and threat profile? |
| Collection/enrichment | STIX 2.1 Threat Intel Engine (src/intelligence/stix_threat_intel.py). Telemetry enriched with IP reputation scores (0-100), ASN/ISP metadata, country tags, and MITRE ATT&CK techniques (T1110.004 Credential Stuffing, T1071.001 Web Protocols, T1041 Exfiltration). |
| Analysis and confidence | Threat Actor: GovPortal-Botnet-Cluster (Nation-state or organized cybercrime cyber-espionage syndicate). Campaign Threat Score: 92/100. Confidence: HIGH (cross-validated through correlation engine and STIX relationship graphs). |
| Operational product | Operational Threat Card for SOC Analysts: Detailed IoC manifest (203.0.113.0/24, python-requests user-agents, anomalous tokens), recommended WAF drop rules, and Step-Up MFA triggers. Saved to data/processed/pir_report.json. |
| Executive product | Executive Intelligence Brief for CISO / Data Protection Officer: Strategic risk assessment detailing PII exposure volume, Namibian Data Protection compliance implications, breach notification timelines, and architectural investment case for hardware security tokens. |
| Feedback loop | Extracted IoCs and reputation scores feed back dynamically into perimeter WAF blocklists and adjust the TTAPR composite risk weighting matrix. |

# 9. Simulation and security-control evaluation

| Required element | Implementation evidence |
| --- | --- |
| Simulation model | Monte Carlo stochastic security-control simulator (src/simulation/monte_carlo_simulator.py). Models Poisson arrival process for botnet requests (lambda = 100 to 2,000 req/min) evaluated against Gaussian citizen traffic (mu=500, sigma=80 req/min). |
| Assumptions | Attacker requests follow a non-homogeneous Poisson process; citizen traffic conforms to diurnal Gaussian distribution; control failure modes are statistically independent; network latency penalty follows exponential distribution. |
| Baseline scenario | Scenario 1 (Static WAF Rulebook): Fixed IP blocklists and regex URI matching. Baseline performance: breach probability = 28.4% at peak attack volume; false positive citizen lockout rate = 15.2%; latency overhead = 5 ms. |
| At least two alternative controls | Scenario 2: Dynamic Token-Bucket Rate Limiting (100 token bucket capacity, 10/s refill rate, subnet-level throttling). Scenario 3: Risk-Adaptive Step-Up MFA Engine (velocity/geographic anomaly trigger with graduated rate limiting). |
| Iterations/sensitivity | 1,500 iterations per scenario (4,500 total simulation runs), tested across 9 attack intensity levels (lambda in [100, 200, 500, 750, 1000, 1250, 1500, 1750, 2000] req/min). |
| Preliminary comparative results | Research Question 2 Answer: Scenario 3 (Risk-Adaptive MFA) is the champion control configuration. It reduces breach probability to 6.1% (compared to 28.4% for WAF) and minimizes citizen false rejections to 3.2% (compared to 15.2% for WAF), with a modest latency overhead of 25 ms. (Saved: data/processed/simulation_results.json). |

# 10. Text mining/NLP

| Required element | Implementation evidence |
| --- | --- |
| Text corpus | 201 unstructured citizen complaint tickets (data/raw/citizen_complaints.json) describing account lockouts, suspicious foreign logins, portal latency, and identity theft concerns. |
| Preprocessing | NLTK pipeline (src/intelligence/nlp_ticket_miner.py): lowercasing, punctuation removal, stopword filtering, WordNet lemmatization, and regex preservation for IPv4 and CIT-XXXXXX entity tokens. |
| Entities/indicators/topics/classes | Entity Extraction: Extracted 18 attacker IPs (e.g., 203.0.113.45), 42 compromised citizen IDs (e.g., CIT-892104), and foreign geo-indicators (Russia, China). Classification: 5 categories (ACCOUNT_LOCKOUT, UNAUTHORIZED_ACCESS, PORTAL_SLOWDOWN, IDENTITY_THEFT, DATA_BREACH). |
| Evaluation/validation | TF-IDF vectorizer + Logistic Regression classifier evaluated using 5-fold cross-validation, achieving 93.5% classification accuracy. Sentiment analysis correctly classified 88% of urgent tickets as High Urgency / Negative sentiment. |
| Operational use | Automated ticket triage: immediately extracts embedded IoCs from citizen tickets and correlates them with active WAF/Auth alerts, providing rapid feedback to SOC incident handlers. |
| Limitations | Synthetic text lacks informal Namibian indigenous languages or local colloquialisms; regex extraction is limited to standard IPv4 and CIT-XXXXXX formats. |

# 11. Predictive and adversarial analysis

| Required element | Implementation evidence |
| --- | --- |
| Prediction horizon/target | Session-level forward-looking risk prediction: probability of account takeover or citizen PII exfiltration within the next 10-30 minutes of session activity. |
| Risk features | Composite TTAPR risk vector: session request rate z-score, 4xx probe ratio, authentication failure ratio, Shannon user-agent entropy, and Haversine geographic velocity anomaly flag. |
| Model/score | Continuous TTAPR Risk Score (0-100): Risk = clamp(50*(attack_events/total_events) + 20*(status_4xx_ratio) + 30*Z(request_rate), 0, 100). Validated against ground truth attack labels. |
| Alert threshold | Four-tier operational decision thresholds: - [0-29]: ALLOW (Normal traffic) - [30-59]: STEP-UP MFA CHALLENGE (Moderate risk, velocity/geo anomaly) - [60-79]: API RATE-LIMITING (High risk, scraping behavior) - [80-100]: TERMINATE & QUARANTINE (Critical risk, credential stuffing / exfiltration) |
| At least three adversarial cases | 3 Evasion Scenarios (src/models/adversarial_evaluator.py): 1. User-Agent Spoofing: Injecting legitimate browser strings reduces Shannon entropy toward baseline; F1 degrades from 95.6% to 78.2% at max perturbation. 2. Slow-and-Low Timing: Artificially lowering request rate via delay injection reduces velocity signal; F1 degrades to 81.4%. 3. Payload Padding: Adding random bytes to mask exfiltration payload variance; F1 degrades marginally to 91.2%. (Saved: data/processed/adversarial_results.json). |
| Governance and drift controls | Population Stability Index (PSI) tracking on user-agent entropy and request velocity; automated alert triggered when PSI > 0.25; scheduled bi-weekly model retraining; defensive recommendation to incorporate JA3 TLS fingerprinting to defeat user-agent spoofing. |

# 12. Prototype and analyst workflow

| Prototype function | Current status | Test evidence | Remaining work |
| --- | --- | --- | --- |
| Load/refresh data | Operational (Complete) | Streamlit cached ingestion loads 18k+ records, Parquet/CSV and JSON stores in <2.1s | None |
| View baselines and anomalies | Operational (Complete) | Interactive Plotly charts display request distributions, off-hours heatmap, status code ratios | None |
| Inspect model outputs and explanations | Operational (Complete) | ML Performance tab displays Confusion Matrix, ROC curves, feature importances, CV scores | None |
| Review incident timeline | Operational (Complete) | Timeline tab visualizes 6-phase attack progression, filterable by IP and Citizen ID | None |
| Compare simulation scenarios | Operational (Complete) | Monte Carlo tab features interactive intensity slider comparing WAF vs MFA vs Rate Limiting | None |
| Review intelligence/NLP output | Operational (Complete) | NLP tab displays ticket categories, extracted IoCs, urgency distribution, top TF-IDF terms | None |
| Export or communicate recommendation | Operational (Complete) | TTAPR triage view exports active IP blocklist and displays SOC alert cards | Add automated PDF report export in M3 |

# 13. Testing and quality assurance

| Test ID | Component | Input/condition | Expected result | Actual result/status |
| --- | --- | --- | --- | --- |
| T01 | ETL Pipeline | 18,364 raw records across 4 sources | Cleaned unified feature store, 0 duplicates, UTC timestamps | PASS (18,163 records generated, 0 dupes) |
| T02 | Feature Engineering | Raw WAF, API, Auth tables | 15 numeric features, 0 NaNs, correct attack label assignment | PASS (ml_features.csv generated with labels) |
| T03 | Supervised ML Training | ml_features.csv with SMOTE | Trained classifier achieving F1 >= 95% | PASS (XGBoost F1 = 95.6%, AUC = 0.984) |
| T04 | UEBA Haversine Engine | Consecutive citizen logins across countries | Flag logins > 900 km/h with impossible_travel_flag=1 | PASS (Flagged CIT-892104 at 30,900 km/h) |
| T05 | Streamlit Dashboard UI | Telemetry datasets in data/processed/ | All 6 navigation views render without errors or mock data | PASS (All 6 tabs verified and interactive) |

# 14. Updated schedule and backlog

| Item | Owner | Priority | Due | Definition of done |
| --- | --- | --- | --- | --- |
| Milestone 3 Comprehensive Project Documentation | Both (A & B) | HIGH | 25 Sep 2026 | Complete formal capstone report submitted per guidelines |
| Milestone 4 Oral Defense Slide Deck & Demo Script | Both (A & B) | HIGH | 26 Sep 2026 | 10-minute presentation slides with rehearsed Q&A responses |
| TLS Fingerprinting Integration (JA3 Hash Simulation) | Member A | MEDIUM | 23 Sep 2026 | Incorporate TLS cipher hash feature to counter User-Agent spoofing |
| Automated PDF Report Export in Streamlit UI | Member B | LOW | 24 Sep 2026 | Add button in Streamlit to export incident report as PDF |
| Docker Containerization of Prototype | Member B | LOW | 24 Sep 2026 | Dockerfile and docker-compose.yml for one-click reproducibility |

# 15. Team contribution evidence

| Member | Components completed | Repository/artefact evidence | Partner review completed |
| --- | --- | --- | --- |
| Member A: Wilhelm Kangwiya (218113846) Data and Modelling Lead | Synthetic data generator (generate_synthetic_data.py, anonymization_utils.py); ETL pipeline (etl_pipeline.py); Feature engineering module (feature_engineering.py); Supervised classifier training & tuning (supervised_detector.py); Adversarial robustness evaluation (adversarial_evaluator.py); Reproducibility audit. | GitHub Commits in https://github.com/linusx7/SAS821S_T09_eGov_Portal_Protection: src/pipelines/*, src/models/supervised_detector.py, src/models/adversarial_evaluator.py, data/processed/ml_features.csv, data/processed/model_metrics.json, data/processed/best_model.pkl. | Reviewed Member B's multi-source correlation engine logic, validated STIX 2.1 JSON schema compliance, and checked Monte Carlo simulation arrival rate distributions. |
| Member B: Linus Shivute (220121613) Security Engineering & Intelligence Lead | Telemetry architecture design; Access analytics & Haversine kinematic UEBA detector (ueba_anomaly_detector.py); Incident correlation engine (correlation_engine.py); STIX 2.1 threat intelligence generator (stix_threat_intel.py); NLP citizen complaint miner (nlp_ticket_miner.py); Monte Carlo simulation engine (monte_carlo_simulator.py); Streamlit decision-support prototype (app/streamlit_app.py and all 6 component views); Credential stuffing playbook (docs/playbooks/credential_stuffing_playbook.md). | GitHub Commits in https://github.com/linusx7/SAS821S_T09_eGov_Portal_Protection: src/intelligence/*, src/simulation/*, app/*, docs/playbooks/*, data/processed/stix_bundle.json, data/processed/incident_timeline.json, data/processed/ueba_results.json, data/processed/simulation_results.json. | Reviewed Member A's feature engineering aggregations, verified SMOTE class balance integrity, and validated supervised model cross-validation splits and leakage prevention controls. |

# 16. Submission checklist

[X] Implementation-plan PDF

[X] Working prototype

[X] Repository/code snapshot

[X] Data dictionary and quality log

[X] Preliminary model metrics

[X] Simulation and NLP outputs

[X] Predictive/adversarial evidence

[X] Test log

[X] Updated schedule/backlog

[X] Contribution evidence for both members